First Meeting : Software Engineering Group – Rhinodog Studios
Sunday January 24th, 2010
Discussion: What to do for project.
-We know that we want to work with openGl, and possibly openAl for the sound.
-From a similiar discussion, we decided to work on a simple 2d platforming game in the same vien as mario, with a Merrimack CS Department basic look.
-Experimenting with Level design, shading, as well as different animation styles.
- We need to look at code first before going into the more detailed implementation, so we need to get basic features to work before anything.
-Gravity, collision detection, and level design are the elephants in the room, and are important things to consider when we start to move forward with this project.
-Gravity: if you aren't standing on anything, or jumping, then you are falling.
-Audio must be done within the next 2 weeks.
Milestones for this Project:
1.) Understanding how the graphics system works
2.) Understanding how the audio system works
3.) Character movement
4.) Gravity and Collision detection
5.) World structure Enemy AI and pathfinding
6.) Character states and character attributes
7.) Enemy AI and pathfinding
8.) Game structure
9.) Level Design
10.) Game testing
Roles for This Coming Week:

Jon – Understanding openGL and looking at openAL and f-Mod
Ryan – Look at character movement and Gravity
Mike – World structure
Tony – Collision detection and understanding openGL